HireWithPrachi

Resume Builder — Premium Upgrade Blueprint

COMPLETE AUDIT + REDESIGN + INTEGRATION PLAN

Version 2.0 — April 2026

Stack: React 18 · Vite · Tailwind CSS · Zustand · Supabase · Razorpay

Prepared for:

Development Team / Product Owner — resume.hirewithprachi.com

# SECTION 1 — FULL CODEBASE AUDIT

Deep analysis of all 74 files in the uploaded codebase. Every strength, gap, bug, and opportunity is documented here.

## 1.1  Architecture & Strengths

The codebase is well-structured for a React SPA with 74 files covering all core resume builder functionality. Here is what works well:

| Component / File | What It Does | Quality Rating |
| --- | --- | --- |
| App.jsx + Router | Lazy-loaded routes, Suspense fallback, auth init on mount. Routes well-named and SEO-bookmarkable. | ⭐⭐⭐⭐⭐ Excellent |
| resumeStore.js (Zustand) | Schema versioning (v6), migration logic, cloud↔local merge, autosave on change. Solid state architecture. | ⭐⭐⭐⭐⭐ Excellent |
| authStore.js (Zustand) | Real Supabase auth listener, plan detection, ?pro=true test mode, graceful fallback. | ⭐⭐⭐⭐ Good |
| pdfExporter.js | Three-tier waterfall page break engine (entry→section→line), 3× SCALE, font warmup, watermark on free tier. | ⭐⭐⭐⭐⭐ Excellent |
| atsScorer.js | 7-dimension scoring engine with India-specific keywords, JD tailoring, getKeywordGaps(). Very thorough. | ⭐⭐⭐⭐ Good |
| resumeParser.js | AI PDF/DOCX parser via Supabase Edge Function proxy. LinkedIn PDF support. Good timeout handling. | ⭐⭐⭐⭐ Good |
| Template Registry | 15 templates (5 free, 10 pro), lazy-loaded individually, ErrorBoundary per template, color variants. | ⭐⭐⭐⭐ Good |
| BuilderPage.jsx | Split-panel layout, zoom control, completeness tracker, keyboard shortcuts, AI coach sidebar, ATS tab. | ⭐⭐⭐⭐ Good |
| CoverLetterPage.jsx | Cover letter generator with AI — already implemented from Phase 2 of previous plan. | ⭐⭐⭐⭐ Good |
| InterviewPrepPage.jsx | Interview prep with AI questions — already implemented from Phase 3 of previous plan. | ⭐⭐⭐⭐ Good |
| ExportMenu.jsx | PDF + DOCX export with watermark gate, pro detection, export quality controls. | ⭐⭐⭐⭐ Good |
| UpgradePage.jsx | Razorpay subscription (monthly ₹299 / annual ₹1,999), plan comparison, auth gate. | ⭐⭐⭐⭐ Good |
| contentLibrary.js | Pre-written bullet templates per role — already built. Large file (26KB) with India-focused content. | ⭐⭐⭐ Present |
| supabase.js | Supabase client setup with env vars, error handling, auth helpers. | ⭐⭐⭐⭐ Good |
| index.css | Design tokens (CSS vars), Tailwind layer extensions, A4 canvas, page-break classes, glass effects. | ⭐⭐⭐⭐ Good |

## 1.2  Critical Bugs & Issues Found

The following issues require immediate attention before any new feature development:

| # | Issue | Root Cause | Fix Required |
| --- | --- | --- | --- |
| BUG-1 | Page break: Text overlaps on 2nd page header area | Scaled resume (scale-[0.65]) clips the A4 canvas margin at page boundary. PAGE2_TOP_MARGIN=45px insufficient for scaled render. | Increase PAGE2_TOP_MARGIN to 72px. Add .resume-page-header CSS class with page-break-before: avoid. |
| BUG-2 | Page 1 bottom text cut off | html2canvas captures at 3× scale but jsPDF slice is calculated in 1× px space. Off-by-scale error in getBreakPoint(). | All pixel math must be done in SCALE space. Multiply all tier thresholds by SCALE constant. |
| BUG-3 | Mobile builder unusable | BuilderPage has no mobile layout. flex h-[calc(100vh-64px)] with a 420px sidebar renders off-screen on mobile. | Add mobile tab layout (Build/Preview/ATS/Export tabs) with useMediaQuery hook — Phase 8 from existing plan. |
| BUG-4 | ATSScorePage.jsx is empty | src/pages/ATSScorePage.jsx contains only: import CoverLetterPage from ./CoverLetterPage — wrong redirect. | Either build a standalone ATS Score page or redirect to /builder with ATS tab pre-selected. |
| BUG-5 | TemplatesPage preview broken on mobile | Template previews use 794px fixed width. No mobile scaling wrapper. Overflows on screens < 800px. | Wrap all template previews in a responsive scaler div with transform: scale() based on container width. |
| BUG-6 | contentLibrary.js not integrated | The 26KB contentLibrary.js file exists with role-based bullets but ExperienceForm has no "Suggest Bullets" button. | Wire contentLibrary into ExperienceForm. Add lightbulb button per bullet with dropdown — Phase 6.2. |
| BUG-7 | DOCX export quality low | docxExporter.js (4KB) is very minimal — no section headers, no formatting. PDF export is premium but DOCX is barebones. | Rewrite docxExporter using the docx npm package with proper styled headings, tables, bullet lists. |
| BUG-8 | No 404 page implemented | NotFoundPage.jsx is a stub: import CoverLetterPage — wrong import. Returns 200 with no UI. | Build a proper 404 page with brand styling and navigation back to home. |

## 1.3  What Phases Are Already Implemented

Per the previous HireWithPrachi_Upgrade_Plan.md, the following phases have been completed:

- Phase 1 (Monetization): Watermark on free PDF ✅, Razorpay subscription (monthly/annual) ✅, Free tier 1-resume limit (needs verification)

- Phase 2 (Cover Letter): CoverLetterPage.jsx exists ✅, CLClassic + CLModern templates ✅, Navbar integration ✅

- Phase 3 (Interview Prep): InterviewPrepPage.jsx exists ✅ (large 25KB file) ✅

- Phase 4 (Job Tailoring): tailorResumeToJD + getKeywordGaps in atsScorer.js ✅

- Phase 6 (Content Library): contentLibrary.js exists ✅ — BUT not wired into UI ❌

- Phase 7 (LinkedIn Import): UploadResumeModal.jsx has PDF parsing ✅ — LinkedIn-specific instructions TBD

Phases 5 (Photo upload), 8 (Mobile), 9 (Analytics), 10 (SEO), 11 (Advanced AI) are not yet implemented.

# SECTION 2 — PREMIUM DESIGN VISION & REDESIGN PLAN

Based on 2026 UI/UX trends research (Bento Grids, Liquid Glassmorphism, Scroll Storytelling, Bold Typography, Micro-interactions) and competitive analysis of Kickresume, Resume.io, Teal, and Zety, here is the complete redesign plan.

## 2.1  Design Philosophy — "Obsidian Premium"

The new HireWithPrachi design language is named Obsidian Premium. It combines:

- Dark-first aesthetic: Deep navy/charcoal base with luminous indigo accents — positions the product as premium tech tool, not a cheap template site

- Liquid Glass surfaces: Apple visionOS-inspired frosted glass panels for cards, modals, and sidebars — depth without clutter

- Bento Grid layouts: Dashboard homepage, features page, and upgrade page use modular bento cards of varying sizes for visual hierarchy

- Micro-interaction delight: Every button press, form input, and state change has a purposeful physics-based animation via Framer Motion

- Scroll storytelling: Landing page reveals features one-by-one on scroll with scroll-triggered animations — like Apple iPhone pages

- India-first typography: Display font: Clash Display / Syne (editorial bold). Body: Inter (universal). Fallback: system-ui for performance

## 2.2  New Landing Page — Full Redesign Spec

### Section-by-Section Layout

| Section | Current State | New Premium Design | Wow Factor |
| --- | --- | --- | --- |
| Hero | White bg, static text, ATSClassic template preview | DARK navy hero (#0A0E1A). Giant bold headline "Land Your Dream Job in 2026" with gradient text. Animated floating resume card stack (3D perspective, slight tilt on scroll). Live ATS score counter animating from 0→92. Two CTAs: "Start Free" + "Watch Demo" (opens a 30-sec demo modal) | Immersive, cinematic entry. Makes competitors look dated. |
| Trust Bar | Simple logo strip | Animated marquee: "50,000+ resumes created · Trusted by candidates at Google, Infosys, TCS, Flipkart, Zomato · ★★★★★ 4.9/5 rating". Include company logos as SVG icons. | Social proof above the fold. |
| Features | Simple icon + text grid | BENTO GRID layout. Large card: "AI That Knows India" with animated keyword graph. Medium cards: templates preview carousel, ATS score donut animation, cover letter preview. Small cards: stat numbers (15 templates, 50K users, 92 avg score). | Bento grid is 2026 gold standard. |
| How It Works | Numbered steps static | SCROLL STORYTELLING: As user scrolls, each of 3 steps (Upload/Build/Download) animates in. Step 2 shows the builder interface live with a typewriter effect filling in resume fields. | Makes the product feel alive. |
| Templates | Grid of template thumbnails | 3D CAROUSEL: Horizontal scroll carousel with 3D perspective transform. Hovering a template flips it to show "ATS Score: 96, Downloads: 12K, Best for: Tech". Clicking opens full-screen preview modal. | Tactile, premium feel. |
| Pricing | Basic card comparison | GLASSMORPHISM pricing cards on dark bg. Annual plan card is 10% larger with a golden glow. Includes an animated savings calculator: "You save ₹1,589/year vs monthly". Add a company plan row for coaching institutes. | Premium and trustworthy. |
| Social Proof | Missing | NEW SECTION: Video testimonials from real users (Loom embeds). Text testimonials in a Masonry grid. LinkedIn share screenshots. "Featured in" press logos. | Critical for India market trust. |
| CTA Footer | Basic button | Full-width dark gradient section: "Your next job is one resume away." with particle animation in background. Email capture for free template. Countdown timer for limited offer. | Urgency + action. |

## 2.3  Builder Page — Redesign Spec (Critical Priority)

The BuilderPage is the core product. Current design is functional but dated. New design must feel like Figma meets Notion meets a premium SaaS tool.

Left Panel — Form Sidebar

- Width: 440px (from current 420px). Dark sidebar: bg-slate-900 with glass section cards.

- Section nav: Replace vertical text list with icon-only nav strip (64px wide) + a collapsible section panel. Allows more preview space.

- Each form field: Input fields get floating label animation, focus glow in brand indigo, character counter on summary textarea.

- AI buttons: Replace text CTAs with glowing AI spark icons. Show AI loading with shimmer skeleton, not a spinner.

- Completeness ring: Move from bottom to a circular progress ring in the top-right of the sidebar. 0-100% animated ring.

Center — Resume Preview Canvas

- Preview area: White canvas with a subtle grid background that fades on focus. Paper drop shadow upgraded to 3-layer premium shadow.

- Page indicator: "Page 1 of 2" badge that appears when resume exceeds 1 page. Clicking jumps to page 2.

- Template switcher: Floating pill at bottom of preview: "← Template →" to cycle through templates without leaving builder.

- Zoom: Current zoom control is functional — add a "Fit to Screen" button and a "100%" reset shortcut.

- CRITICAL FIX: Page 2 content must never clip. See BUG-1 and BUG-2 fixes in Section 1.2.

Right Panel — Intelligence Panel (NEW)

- Replace current tab-based ATS/AI panel with a persistent slide-out right panel (280px).

- Tab 1 "Score": ATS gauge (animated), dimension breakdown bars, real-time keyword gaps.

- Tab 2 "AI Coach": Chat interface with streaming responses. Context-aware — knows which section is active.

- Tab 3 "Tailor": Paste job description → shows keyword match % live → one-click tailor button.

- Tab 4 "History": Version history — restore previous save states with timestamps.

## 2.4  Templates — Premium New Additions

Current 15 templates are good but missing key categories. Add 8 premium templates to reach 23 total:

| Template Name | Design Style | Target User | Unique Feature |
| --- | --- | --- | --- |
| Obsidian Executive | Near-black (#0D0D0D) header, platinum accent lines, ultra-wide name, minimal body | C-suite, VP, Director roles | Gold foil effect on name using CSS gradient + mix-blend-mode |
| Mumbai Dreams | Warm saffron + ivory, Devanagari-inspired decorative dividers, bilingual-ready layout | India mid-market, traditional companies | Optional Hindi name rendering field |
| Glassmorphism Pro | Actual frosted glass card layout — sidebar appears translucent, background gradient bleeds through | Design, Product, Creative roles | First resume template with real glassmorphism effect |
| Naukri Optimizer | Pixel-perfect match to Naukri.com ATS parser expectations — specific field order | India job portal applicants | Includes "Current CTC / Expected CTC" section |
| FAANG Prep | Google/Amazon/Meta recruiter-preferred: single column, 10.5pt font, 0.5" margins, no color | IIT/IIM/Top-tier tech candidates | Auto-calculates exact word count and warns if >700 words |
| Healthcare India | Clean white, blue medical cross accent, certification badges prominent, registration number field | Doctors, Nurses, Paramedics | MBBS/MD/nursing registration field built in |
| Designer Portfolio | Full-bleed left sidebar with avatar, skill rating circles, portfolio URL as QR code | UI/UX, Graphic, Visual designers | Generates a QR code from portfolio URL automatically |
| Bento Resume | 2026 trend: Resume itself uses bento grid layout — sections in modular blocks of varying heights | Creative, startup, product roles | Genuinely unique — no competitor has a bento-layout resume |

## 2.5  Page Break Issues — Complete Fix Specification

This is the #1 reported quality issue for multi-page resumes. The fix must work for ALL templates.

Root Cause Analysis

- BUG-1: PAGE2_TOP_MARGIN (currently 45px) is calculated in 1× pixel space but html2canvas renders at 3× SCALE. Net margin is only 15 actual pixels — too thin.

- BUG-2: Tier search radii (TIER1_BEFORE=220, etc.) are in 1× but the scanned canvas is 3× — so the engine searches 220/3 = 73 actual pixels, missing many valid break points.

- BUG-3: Template-specific: Two-column templates (CorporatePro, International, CreativeSidebar) have a fixed-height left sidebar that does not break. Content in the right column can overflow but the left sidebar creates a false safe-break signal.

Fix Implementation

- In pdfExporter.js: Multiply ALL px values by SCALE constant at point of use. Add a SCALE_FACTOR = 3 flag to all tier calculations.

- Change PAGE2_TOP_MARGIN from 45 to 120 (renders as 40px at 3× — proper editorial spacing).

- Add .resume-col-left { height: auto !important; } to index.css for print mode to fix two-column sidebar clipping.

- Add data-page-break="safe" attribute to all section headers in templates. The exporter should always prefer these as break points over generic element detection.

- Add a page header on page 2+: Candidate name (small, gray, top-right) + page number. Currently page 2 looks like a floating blob with no context.

Page 2+ Header Template Code

// In pdfExporter.js — Add page header for page 2+
function addPage2Header(pdf, name, pageNum) {
  pdf.setFontSize(8); pdf.setTextColor(150,150,150);
  pdf.text(name, 15, 8); // Top-left: candidate name
  pdf.text(`Page ${pageNum}`, 195, 8, { align: "right" }); // Top-right
  pdf.setDrawColor(220,220,220);
  pdf.line(15, 10, 195, 10); // Hairline separator
}

# SECTION 3 — FEATURE UPGRADE ROADMAP v2.0

This section defines ALL new features to implement, organized by impact and effort. Features marked 🔴 are must-ship in the next sprint.

## 3.1  Immediate Priorities (Sprint 1 — 2 Weeks)

| # | Feature | Implementation | Effort | Impact |
| --- | --- | --- | --- | --- |
| S1-01 | 🔴 Fix PDF Page Break Bugs | Fix SCALE math in pdfExporter.js. See Section 2.5 for exact code. Add page 2 header with candidate name + page number. | 0.5 days | 🔴 Critical Quality |
| S1-02 | 🔴 Fix ATSScorePage.jsx | Replace stub with real standalone ATS analyzer page. Accept pasted resume text + JD. Show 7-dimension breakdown. | 1 day | 🔴 Broken Page |
| S1-03 | 🔴 Wire contentLibrary to ExperienceForm | Add lightbulb icon button next to each bullet. Dropdown with 5 role-specific bullets from contentLibrary.js. "Generate Custom" option calls AI. | 1 day | 🟠 High UX Impact |
| S1-04 | 🔴 Fix Mobile Builder Layout | Add useMediaQuery hook. Bottom tab bar (Build/Preview/ATS/Export) for screens < 768px. Full-screen tabs instead of split panel. | 2 days | 🔴 60% Users |
| S1-05 | 🔴 Fix NotFoundPage & empty stubs | Build proper 404, fix ATSScorePage redirect. Both files are currently broken imports. | 0.5 days | 🔴 Broken |
| S1-06 | 🟠 Upgrade DOCX Exporter | Rewrite docxExporter.js using docx npm package. Styled headings, bullet lists, proper section formatting. | 1.5 days | 🟠 Export Quality |
| S1-07 | 🟠 Template Scaler for TemplatesPage | Add responsive scale() wrapper to all template previews on TemplatesPage. Fix mobile overflow. | 0.5 days | 🟠 Mobile Fix |
| S1-08 | 🟠 Naukri Import Modal | Build NaukriImportModal.jsx. Reuse resumeParser.js. Show Naukri PDF download instructions. India-specific field extraction (CTC, notice period). | 1 day | 🟠 India Market |

## 3.2  Sprint 2 — Premium Features (Weeks 3–6)

- S2-01: AI Resume Score Explainer: When ATS score shows, add a "Why this score?" expandable panel. AI explains each dimension in plain English. "Your Summary section scored 6/10 because it lacks quantified achievements."

- S2-02: Version History: Every time a resume is cloud-saved, create a snapshot. Dashboard shows "Version 1 (Apr 5) → Version 2 (Apr 6)". One-click restore. Store in Supabase resumes table with version column.

- S2-03: Resume View Analytics: When share link is opened, log to resume_views table (resume_id, viewer_ip, referrer, viewed_at). DashboardPage shows "Viewed 12 times this week 👀". Pro feature.

- S2-04: Shareable ATS Score Badge: ScoreBadge.jsx component. Pro users generate a "ATS Score: 94 — Verified by HireWithPrachi" image via canvas. Download as PNG. Share on LinkedIn. Free viral marketing.

- S2-05: One-Click Resume Tailoring UI: The tailor-resume Edge Function exists in atsScorer.js. Now build the UI: diff view (red strikethrough → green new text). Accept/Reject per bullet. Creates duplicate resume named "Resume — [Company]".

- S2-06: Photo Upload in PersonalInfoForm: Photo upload with client-side crop/resize to 300×300px via canvas. Store as base64 for local, Supabase Storage for Pro. Add supportsPhoto flag to template registry. Update International, CreativeSidebar, Vedanta templates.

- S2-07: Referral Program: Unique referral code per user (users.referral_code). Share URL: ?ref=CODE. Referrer gets 1 month free when a referred user upgrades. Track in referrals Supabase table. Show stats on dashboard.

- S2-08: Dark Mode: Add a dark mode toggle to Navbar. Use CSS custom properties already defined in index.css. Builder canvas stays white (resume must be printable). All app chrome switches to dark.

## 3.3  Sprint 3 — AI & Intelligence Features (Weeks 7–12)

- S3-01: Streaming AI Career Coach: The AICoachSidebar.jsx exists. Add streaming responses via text/event-stream from Supabase Edge Function. Context-aware — passes active section + full resumeData. 50 messages/month for Pro.

- S3-02: Real-Time Keyword Density Bar: As user types in the JD textarea (BuilderPage ATS tab), show a live horizontal progress bar: "Keyword Match: 67%" that updates with 500ms debounce. Color: red→yellow→green based on % score.

- S3-03: Resume Comparison Mode: CompareResumesPage.jsx: side-by-side diff of two saved resumes with ATS scores. Pro-only. Helps users see improvement between versions.

- S3-04: AI Summary Variations: In PersonalInfoForm, add a "Generate 3 Variations" button next to the AI summary generator. Shows 3 different tone options: Professional / Confident / Storytelling. User selects one.

- S3-05: Industry Templates (5 new): FresherTemplate.jsx (already in registry, needs enhancement), ITServicesTemplate.jsx, MBATemplate.jsx, HealthcareTemplate.jsx, GovernmentTemplate.jsx (UPSC/PSU format).

## 3.4  Sprint 4 — Growth & SEO (Weeks 13–16)

- S4-01: SEO & Open Graph: Add react-helmet-async. Per-page meta tags. og:image for social sharing. sitemap.xml generation. Target keywords: "resume builder India", "ATS resume builder India", "free resume maker Naukri 2026".

- S4-02: Blog/Resources Section: Add /resources route with markdown-based articles: "How to write a resume for Infosys", "ATS tips for India job market". Content drives organic SEO traffic.

- S4-03: Email Onboarding Sequence: Supabase Edge Function triggered on auth.signup: Day 0 welcome, Day 1 tips, Day 3 upgrade nudge. Use Resend or Postmark for transactional email.

- S4-04: Bundle Optimization: Add rollup-plugin-visualizer. Move framer-motion to dynamic import in templates (saves ~40KB gzipped). Tree-shake lucide-react imports.

- S4-05: PWA Support: Add vite-plugin-pwa with service worker. "Add to Home Screen" prompt on mobile. Offline viewing of saved resumes. This replaces the need for a native app.

# SECTION 4 — THIRD-PARTY INTEGRATION RECOMMENDATIONS

These are carefully selected integrations that directly improve the product. Each entry includes what it does, why it matters, pricing, and integration complexity.

| Service | Category | What It Adds | Why HireWithPrachi Needs It | Pricing / Complexity |
| --- | --- | --- | --- | --- |
| OpenAI GPT-4o | AI Core | Powers all AI features: bullet enhancer, summary generator, cover letter, interview prep, career coach, JD tailoring. | Current setup routes through Supabase Edge Functions (correct security pattern). Need to upgrade from gpt-3.5 to gpt-4o-mini for cost-performance balance. | $0.15/1M input tokens. ~₹0.10 per AI call. LOW COST. |
| Resend | Transactional Email | Welcome emails, resume share notifications, subscription receipts, upgrade nudges, weekly digest. | Currently no email system. Users save a resume and hear nothing. Email is critical for retention and conversion in India market. | Free: 3K/mo. $20/mo: 50K emails. Use Supabase Edge Function triggers. EASY setup. |
| Cloudinary | Photo/Image CDN | Store and transform profile photos. Auto-resize, crop, optimize. Serve via CDN for fast loading globally. | When photo upload lands (Phase 5), storing raw base64 in Supabase rows is inefficient. Cloudinary handles transformations and CDN delivery. | Free: 25 credits/mo. Paid: $89/mo at scale. LOW complexity. |
| Lemon Squeezy | Global Payments Alt | Alternative to Razorpay for international users / NRIs. Handles VAT/GST automatically. Better for non-India payments. | Razorpay is perfect for India. But NRIs or international users (Singapore, UAE, US) cannot pay via Razorpay easily. Add Lemon Squeezy as secondary checkout for international billing. | $0 setup + 5% + $0.50/transaction. MEDIUM complexity. |
| PostHog | Product Analytics | Session recording, funnel analysis, feature flags, A/B testing. Self-hostable (GDPR safe). | Critical: know exactly where users drop off in the builder, which templates convert best, and test pricing page variations. No competitor analytics = flying blind. | Free: 1M events/mo. Cloud or self-host on Supabase Edge. LOW complexity. |
| Crisp / Tawk.to | Live Chat Support | In-app chat widget. Users can ask questions while building. Prachi can do live coaching sessions directly. | Premium SaaS products have chat support. It dramatically reduces churn and increases upgrades. Prachi's coaching brand is the USP — this is where that brand comes alive. | Crisp: Free 2 seats. Tawk.to: Fully free. Embed script in App.jsx. TRIVIAL. |
| Sentry | Error Monitoring | Real-time error tracking, performance monitoring, JS exception alerting with stack traces and user context. | Currently zero visibility into production errors. Template rendering errors, PDF export failures, Supabase timeouts — all invisible. Sentry shows exactly what broke and for whom. | Free: 5K errors/mo. $26/mo paid. One npm install + DSN in env. TRIVIAL. |
| Razorpay Subscriptions | Payments (UPGRADE) | Already using Razorpay. Upgrade from one-time orders to proper subscription plan with auto-renewal, grace period, dunning. | Current implementation creates subscriptions but webhook handling for renewal/failure needs verification. Subscription dunning (retry failed payments 3× before cancellation) is critical for revenue retention. | No added cost vs current Razorpay. MEDIUM complexity for webhook audit. |
| Vercel Analytics | Web Analytics | Privacy-first web vitals + page view analytics. Integrates with existing Vercel deployment. | Free and built into Vercel. Gives Core Web Vitals, page performance, traffic by route. One-line addition to App.jsx. | Free on all Vercel plans. 1 import. TRIVIAL. |
| react-pdf / @react-pdf/renderer | PDF (Alternative) | Programmatic PDF generation using React components. Better text quality than html2canvas. No font rendering issues. | The html2canvas approach (current) causes font aliasing issues on Windows Chrome. For Pro tier, offer "High Quality PDF" using React-PDF renderer as an alternative export path. | Free OSS. MEDIUM complexity — requires PDF-specific template versions. |

## 4.1  Integration Priority Order

Implement in this exact order. Each builds on the previous.

- Week 1: Sentry (error monitoring — must have before any new code ships) + Vercel Analytics (free, one line)

- Week 2: PostHog (understand current user behavior before redesigning anything)

- Week 3: Resend (email — set up welcome sequence and upgrade nudge drip)

- Week 4: Crisp/Tawk.to (live chat — test if coaching-style chat increases Pro conversions)

- Week 6: Cloudinary (only needed when photo upload ships)

- Week 8: Lemon Squeezy (only needed if launching international marketing)

- Week 10: react-pdf renderer (High Quality PDF option for Pro tier)

## 4.2  Supabase Infrastructure Additions

New database tables and Edge Functions required for upcoming features:

New Supabase Tables (SQL)

CREATE TABLE resume_views (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  resume_id UUID REFERENCES resumes(id) ON DELETE CASCADE,
  viewer_ip TEXT, referrer TEXT,
  viewed_at TIMESTAMPTZ DEFAULT now()
);
CREATE TABLE resume_versions (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  resume_id UUID, user_id UUID, version_number INT,
  snapshot JSONB, created_at TIMESTAMPTZ DEFAULT now()
);
CREATE TABLE referrals (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  referrer_id UUID, referred_id UUID,
  converted BOOLEAN DEFAULT false,
  credit_applied BOOLEAN DEFAULT false,
  created_at TIMESTAMPTZ DEFAULT now()
);

New Edge Functions Required

- send-email: Trigger: auth.signup, resume.share, payment.success. Uses Resend API. Template-based HTML emails.

- track-resume-view: Triggered by SharePage on load. Logs to resume_views. Rate-limited (1 view per IP per hour).

- create-resume-version: Triggered on every cloud save. Stores JSONB snapshot with version number. Prunes versions > 20.

- apply-referral-credit: Triggered by subscription.activated webhook. Checks referrals table. Adds 1 month to referrer.pro_credits.

- generate-score-badge: Accepts resume_id. Returns a PNG buffer of the ATS score badge image using canvas rendering.

# SECTION 5 — MASTER AI IMPLEMENTATION PROMPTS

These are exact prompts to give to any AI agent, developer, or LLM implementing each feature. Copy-paste ready.

## 5.1  Prompt: Fix PDF Page Break Engine

"You are fixing a critical PDF export bug in a React resume builder app.
FILE: src/utils/pdfExporter.js
STACK: React 18, html2canvas, jsPDF, Vite
BUGS TO FIX:
1. The SCALE constant is 3 but all pixel math (TIER1_BEFORE=220, PAGE2_TOP_MARGIN=45) 
   is written in 1× space. Result: page breaks happen at wrong positions.
   FIX: All pixel thresholds must be multiplied by SCALE at point of use.
2. Page 2+ has no header. When a resume spills to page 2, the second page 
   looks like floating content with no context.
   FIX: Add addPage2Header(pdf, candidateName, pageNum) that writes the 
   candidate name (left, 8pt gray) and page number (right, 8pt gray) 
   with a 0.5pt gray hairline below them at y=8mm.
3. Two-column templates clip their sidebar on page 2.
   FIX: Add a special two-column detection. If element has class 'resume-col-left',
   skip it as a break point and look for breaks in '.resume-col-right' only.
Do NOT change the SCALE constant, html2canvas options, or jsPDF init.
Do NOT change the function signatures — exportToPDF() must keep same params.
Only fix the pixel math and add the page header function."

## 5.2  Prompt: Mobile Builder Layout

"You are adding mobile support to a React resume builder page.
FILE: src/pages/BuilderPage.jsx (45KB file)
CURRENT: Desktop-only split panel: left sidebar (420px) + center preview
GOAL: Add responsive mobile layout — NO changes to desktop layout.
IMPLEMENTATION:
1. Add this custom hook at top of file:
   const useIsMobile = () => {
     const [isMobile, setIsMobile] = useState(window.innerWidth < 768)
     useEffect(() => {
       const check = () => setIsMobile(window.innerWidth < 768)
       window.addEventListener('resize', check)
       return () => window.removeEventListener('resize', check)
     }, [])
     return isMobile
   }
2. Add state: const [mobileTab, setMobileTab] = useState('form')
3. On mobile (isMobile === true): 
   - Hide the existing split-panel layout (add 'hidden md:flex' to wrapper)
   - Show a FULL SCREEN mobile layout:
     * Tab 'form': The form sidebar fills 100vh minus 56px bottom bar
     * Tab 'preview': Resume preview, scaled to fit width, scrollable
     * Tab 'ats': The ATS/score panel, full screen
     * Tab 'export': Export buttons + template switcher
4. Fixed bottom tab bar (md:hidden):
   <div className='fixed bottom-0 left-0 right-0 flex bg-white border-t z-50'>
     {tabs.map(tab => <TabBtn key={tab.id} ... />)}
   </div>
5. Bottom bar height: 56px. Content area height: calc(100vh - 64px - 56px).
   (64px = Navbar height, 56px = bottom tab bar)
DO NOT modify any desktop layout classes. Only add new mobile-specific code."

## 5.3  Prompt: Upgrade DOCX Exporter

"Rewrite src/utils/docxExporter.js from scratch.
DEPENDENCIES AVAILABLE: docx npm package (v9+)
CURRENT FILE: Only 4KB, barebones — produces plain text DOCX with no formatting.
GOAL: Professional, properly formatted DOCX matching the PDF export quality.
REQUIREMENTS:
- Keep function signature: exportToDocx(resumeData, settings, filename)
- Import from 'docx': Document, Packer, Paragraph, TextRun, Table, etc.
- Output: trigger browser download of .docx file
STRUCTURE TO BUILD:
1. HEADER section: Candidate name (18pt bold), job title (12pt), 
   contact row: email | phone | location | linkedin (10pt, with | separators)
   Underline separator below header
2. SUMMARY: 'PROFESSIONAL SUMMARY' heading (all caps, brand color underline), 
   body text paragraph
3. EXPERIENCE: 'EXPERIENCE' section heading, then for each job:
   - Job title (12pt bold) + Company + Dates on same line (right-aligned dates)
   - Location line (italic, 10pt)
   - Bullet list of achievements using LevelFormat.BULLET
4. EDUCATION: Similar structure to experience
5. SKILLS: 'SKILLS' heading, then skills as a 2-column table 
   (category | items)
6. OTHER SECTIONS: Certifications, Projects, Languages if data exists
DESIGN:
- Accent color: settings.accentColor (use for section headings)
- Font: Calibri (universally supported in DOCX)
- A4 page size: width: 11906, height: 16838 DXA
- Margins: 1 inch all sides (1440 DXA)"

## 5.4  Prompt: Bento Grid Landing Page Hero

"Redesign the Features section of src/pages/LandingPage.jsx.
REPLACE the current <Features /> function with a BENTO GRID layout.
BENTO GRID SPEC (CSS Grid):
- Container: grid grid-cols-12 gap-4 max-w-7xl mx-auto
- Card 1 (col-span-7): 'AI That Knows India' — dark bg-slate-900, 
  animated ATS score counter (0→92 on scroll), keyword chip animation
- Card 2 (col-span-5): Template carousel — 3 template thumbnails 
  in a horizontal scroll snap with dots indicator
- Card 3 (col-span-4): Stats card — 50K+ users, 15 templates, 
  92 avg ATS score (animated countUp on scroll)  
- Card 4 (col-span-4): Cover Letter — preview of a generated cover letter
  with a 'Generate in 10 seconds' badge
- Card 5 (col-span-4): Interview Prep — question card with difficulty badge
- Card 6 (col-span-12): Trust bar — scrolling marquee of company logos
ANIMATION: Use Framer Motion whileInView for each card.
Each card animates in from below (y: 40 → 0) with 0.1s stagger delay.
MOBILE: grid-cols-1, all cards full width.
Keep existing import structure. Only replace the Features() function."

# SECTION 6 — EXECUTION TIMELINE & SUCCESS METRICS

## 6.1  16-Week Execution Plan

| Week | Sprint Goal | Deliverables | Success KPI | Revenue Impact |
| --- | --- | --- | --- | --- |
| Wk 1–2 | Bug Fixes + Monitoring | Fix PDF page breaks, fix ATSScorePage, fix NotFoundPage, add Sentry, add Vercel Analytics, add PostHog. | 0 new bugs in PDF export | ⬆️ Retention |
| Wk 3–4 | Mobile Experience | Mobile builder tab layout, touch-optimized inputs, template scaler on TemplatesPage, PWA manifest. | 60% mobile users can build | ⬆️ 60% new traffic |
| Wk 5–6 | Content & Features | Wire contentLibrary to ExperienceForm, Naukri import modal, DOCX exporter rewrite, photo upload. | Content suggestions used by 40% | ⬆️ Engagement |
| Wk 7–8 | Landing Page Redesign | New dark hero section, bento grid features, 3D template carousel, scroll storytelling how-it-works. | Homepage bounce rate < 60% | ⬆️ Conversions |
| Wk 9–10 | Analytics & Growth | Resume view tracking, version history, ATS score badge generator, referral program. | Viral coefficient > 0.1 | ⬆️ Organic growth |
| Wk 11–12 | Email + Retention | Resend integration, welcome sequence, upgrade drip, weekly digest. Crisp chat widget. | Day-7 retention +15% | ⬆️ Revenue |
| Wk 13–14 | New Templates | Obsidian Executive, Glassmorphism Pro, Naukri Optimizer, FAANG Prep, Bento Resume (5 new templates). | 25% more template page visits | ⬆️ Pro upgrades |
| Wk 15–16 | SEO & Performance | Meta tags, Open Graph, sitemap.xml, bundle optimization, blog/resources section. | Organic traffic +30% in 60 days | ⬆️ Long-term CAC |

## 6.2  Success Metrics Dashboard

| Metric | Current Baseline | 3-Month Target | 6-Month Target |
| --- | --- | --- | --- |
| Pro Conversion Rate | Unknown (no analytics) | 2–3% | 4–6% |
| Monthly Active Users | Unknown | +40% from baseline | +100% from baseline |
| Average Session Duration | Unknown | 8 minutes | 12 minutes |
| PDF Export Success Rate | Unknown (likely < 90%) | 97%+ | 99%+ |
| Mobile Builder Usage | Near 0% (broken) | 25% of sessions | 40% of sessions |
| Monthly Recurring Revenue | Baseline | +₹50,000/mo | +₹2,00,000/mo |
| Organic Search Traffic | Baseline | +20% | +80% |
| Referral Program Signups | Not implemented | 5% of new users via referral | 15% via referral |
| Template Page Conversion | Unknown | 8% template → builder | 15% template → builder |
| AI Feature Adoption | Unknown | 45% of Pro users use AI/week | 70% use AI/week |

## 6.3  Design System Tokens — Obsidian Premium

Copy these values into src/index.css and tailwind.config.js to implement the new design language.

/* CSS Custom Properties — Obsidian Premium Design System */
:root {
  /* Brand Colors */
  --obsidian-900: #0A0E1A;    /* Hero backgrounds, dark sections */
  --obsidian-800: #0F172A;    /* Dark card backgrounds */
  --brand-500: #6366F1;       /* Primary indigo */
  --brand-400: #818CF8;       /* Light indigo for dark bg */
  --accent-500: #0E9F6E;      /* Emerald success/CTA */
  --gold-400: #D4AF37;        /* Premium gold highlights */
  /* Glassmorphism System */
  --glass-bg: rgba(255,255,255,0.07);
  --glass-border: rgba(255,255,255,0.12);
  --glass-blur: blur(20px);
  --glass-shadow: 0 8px 32px rgba(0,0,0,0.3);
  /* Typography Scale */
  --font-display: 'Clash Display', 'Syne', 'Inter', sans-serif;
  --font-body: 'Inter', system-ui, sans-serif;
  --font-mono: 'JetBrains Mono', monospace;
}
/* Glass card utility */
.glass-dark {
  background: var(--glass-bg);
  border: 1px solid var(--glass-border);
  backdrop-filter: var(--glass-blur);
  box-shadow: var(--glass-shadow);
}

## 6.4  Do Not Do List (Preserved from v1.0)

These warnings remain valid. Do not implement these despite any temptation.

- DO NOT build a Chrome Extension before mobile is fixed — India market is mobile-first.

- DO NOT build a job board — stay in the resume-building lane. Competing with Naukri is suicidal.

- DO NOT switch to Next.js — Vite + React is working well. Migration = weeks of zero user value.

- DO NOT offer lifetime deals — damages LTV. Subscriptions are the only correct model.

- DO NOT add more templates before wiring contentLibrary — content beats design for conversion.

- DO NOT put any API keys (OpenAI, Razorpay secret) in frontend code. Always use Supabase Edge Functions.

- DO NOT modify resumeStore schema without incrementing SCHEMA_VERSION and writing a migration function.

HireWithPrachi Resume Builder — Premium Upgrade Blueprint v2.0

Audit Date: April 2026 · Platform: resume.hirewithprachi.com · Stack: React 18 · Vite · Tailwind · Zustand · Supabase · Razorpay